## Slide 1: CS-250 Agile Presentation
Justin R. O’Donnell

## Slide 2: Agenda
1) Scrum Team Roles
2) SDLC and the agile approach
3) Waterfall VS. Agile
4) Choosing an approach
5) Summary and recommended actions.

## Slide 3: Team Roles Within Agile
Scrum Master- Ensures that the scrum format is followed and aids in communications within the team and larger entities. The scrum master plays a vital role in keeping the team focused and driven.
Product Owner- represents the client and their needs to the development team. A key responsibility of the product owner is to prioritize actions to be taken as well as manage backlogs.
Developer- responsible for much of the software development lifecycle. They create plans for each sprint and provide deliverables throughout the entire process.
Tester- Develops the software and ensures that the requirements outlined by the client are met. They keep extensive logs on any bugs they encounter. Testers also provide vital feedback on a project’s functionality.

## Slide 4: Software Development Lifecycle and the Agile Process
The Client, Scrum master, and product owner conduct a meeting to gather client’s requirements and vision.
Scrum Master then meets with Scrum team to discuss project and how to tackle it .
The team works in various meetings to complete each portion of design. During this sprints are set up to complete each task.
Testers and developers work together to implement testing and debugging of their code.
The product is then released, throughout this process the client is constantly updated.
Upon completion, the product has a maintenance structure set to keep it up to date and running.

## Slide 5: Software Development Lifecycle and the Agile Process Cont.
Throughout the entire process, tasks are constantly prioritized, shifted, and updated. This is done through Scrum meetings. There is an extensive project backlog kept that is always being re evaluated.
Scrum meetings are held daily in order to keep the team informed and moving. These can last anywhere from ten to fifteen minutes.
Often, product users are brought into the process to get their feedback. Developers use this feedback to continue with design.
Developers and testers work together to keep a log of any bugs in the system and fix them.
The product owner plays a major role in communicating with the client. Once the product is released the product owner keeps contact with the client to communicate feedback to the team for maintenance.

## Slide 6: Waterfall vs. Agile Key Take-aways
In waterfall methodology, there is a fixed structure to follow. This gives a solid background for the end goal. However, working software is not developed until the end of the project's lifecycle and this model does not fair well in the face of adversity. This project would have run into complications if using the waterfall method because of the everchanging nature of the SNHU travel job and the modern business world.
The communication and cross functionality of the Scrum team allowed us to gather feedback from multiple sources. Because of this we were able to adapt to the customers changing requirements. The waterfall method, because it is fixed and linear, would have stalled out during these changes. If using the waterfall method, there would have been delays to product roll out.
The Agile approach allows teams to be adaptable and ready for change. This method also allows our company to maximize our resources and deliver a product more efficiently than the waterfall method.

## Slide 7: Choosing Waterfall or Agile?
When choosing a methodology some factors need to be considered. Is the client going to be heavily involved? How large is this project? What is the level of communication required?
Waterfall is useful only if working on a project that has previously proofed out and performed.
Agile is far more effective at tackling projects, there will always be room for change and communication.
Waterfall does not produce any form of working product until the end of the lifecycle.
Agile allows us to constantly deliver parts of a working product, this leads to customer satisfaction.
The Agile process also offers continuous maintenance to the customer, in turn, leading to more work for the company.
Most of the leading companies, such as Amazon, Stryker Med, and Apple have moved to an Agile based workplace.

## Slide 8: Bottom Line?
To ensure that our company is ready for the everchanging workplace and remain competitive, Agile methodology should be adopted!

## Slide 9: Recommended Actions
Allow teams to adopt the Agile process on a trial basis, I guarantee you will see an increase in communication and results.
Send team leadership to Scrum training. Having SMEs on this methodology will aid in a smooth transition.
Provide funding to transition to an Agile based workplace.

## Slide 10: Questions?

## Slide 11: Thank you all!
For any additional information please feel free to contact me at Justin.odonnell1@SNHU.edu or call me at ext. 531